**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Milestone Two**

**Sprint One**

Software Engineering: Processes and Tools

**Sprint Planning**

Alana Tobgui (s3760538)

Dan Bound (s3719027)

Gleb Bogachev (s3694543)

Xuan Vo (s781244)

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Sprint**: Sprint 1

**Date**: 04/08/2020

**Scrum** **Master**: Alana Tobgui (s3760538)

**Development** **Team**:

Alana Tobgui (s3760538)

Dan Bound (s3719027)

Gleb Bogachev (s3694543)

Xuan Vo (s781244)

**Sprint** **Goal**: The goal of the first sprint is to have the ability to view the calendar on the home page, and for the admin to add an employee and shifts for that specific employee.

**Sprint** **Capacity**: There is an intermediate level of skill within this assigned group. Given their confidence and skill level in different areas, each individual is assigned to a role that best suites them.

**Special** **Circumstances**: No special circumstances are currently known within the group.

**User** **Stories**:

1. As the Admin, I want to add employees to the application/database so that I can roster them shifts and add booking times for the customer to book a service with an employee.
2. As the Admin, I want to roster employees shifts so that I can add booking times for customers to book a certain service with an employee
3. As a worker, I want to view my profile, so that I can view the services I am providing and the dates I am providing them.
4. As an admin, I want to view an workers availability for the next 7 days, so that I can add working times and dates for them.

**Summary**:

Creation of the Home page calendar for customers to use, as well as the admin page to display front end pages for adding an employee and adding service shifts for the created employee. The backend of this project is allocated to Daniel Bound, whilst the front end development is allocated to Gleb and Alana. Xuan will work on the logo and general layout of the website. User stories and acceptance criteria and tests will be allocated to all group members. Main sprint retro will be allocated to Xuan.