**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Milestone Three**

**Sprint Three**

Software Engineering: Processes and Tools

**Sprint Planning**

Alana Tobgui (s3760538)

Dan Bound (s3719027)

Gleb Bogachev (s3694543)

Xuan Vo (s781244)

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Sprint**: Sprint 3

**Date**: 23/09/2020

**Scrum** **Master**: Alana Tobgui (s3760538)

**Development** **Team**:

Alana Tobgui (s3760538)

Dan Bound (s3719027)

Gleb Bogachev (s3694543)

Xuan Vo (s781244)

**Sprint** **Goal**: The goal of the third sprint is for the customer to have the ability to cancel a booking and to see all of their previous and upcoming bookings. Each employee would also

Have the ability to view their profile and assigned work hours/days. The admin would also be able to book a service on behalf of a customer.

**Sprint** **Capacity**: There is an intermediate level of skill within this assigned group. Given their confidence and skill level in different areas, each individual is assigned to a role that best suites them.

**Special** **Circumstances**: No special circumstances are currently known within the group.

**User** **Stories**:

1. As a customer, I want to cancel a booking, so that I can book an appointment for another day.
2. As a customer, I want to display a history of my bookings, so that I can search if a service has been completed recently.
3. As a worker, I want to view my profile, so that I can view the services I am providing and the dates I am providing them.
4. As a worker, I want to view my assigned working hours/days, so that I can determine which days I am free.
5. As a logged in user, I want to view my dashboard so that I am able to access my account features
6. As an admin, I want to have the ability to book a service on behalf of a customer

**Summary**:

Alex, Alana and Gleb will all work on the front end and documentation. Alex will be in charge of most of the customer functionality, while gleb will be in charge of the worker and admin functionalities. Alana will aid Alex in the customer functionality and perform all of the visual layout of the application as well as write up all documentation. Alex will be responsible for all of the backend functionality, such as the database and Circle CI documentation.