Meeting Minutes

Administration

**Meeting Type:** Daily Standup

**Sprint Number**: 1

**Date:** 07/08/2020

**Start** **Time**: 6:00pm

**End** **Time**: 6:pm

**Participants:**

Alana Tobgui (s3760538)

Dan Bound (s3719027)

Gleb Bogachev (s3694543)

Xuan Vo (s781244)

Topics

**Topic 1 – Front End:**

**Complete:** Gleb hasfinished the first test for the front end, set up everything

**To** **do**: Help Alex (Xuan) with getting the front end running on his OS, research on how to implement springboot

Alana will be reviewing code

**Topic 2 – Product Backlog:**

**To do/Current**: Xuan planning to finish off the product backlog

**Topic 3 – Login Security:**

**Completed**: Daniel is still waiting on Homy to get back to him about the security

* One issue but can be resolved

**Topic 3 – Research:**

**To do/Current**: Alana is researching the database related issues