Meeting Minutes

Administration

**Meeting Type:** Daily Standup

**Sprint Number**: 1

**Date:** 11/08/2020

**Start** **Time**: 6:20pm

**End** **Time**: 6:46pm

**Participants:**

Alana Tobgui (s3760538)

Dan Bound (s3719027)

Gleb Bogachev (s3694543)

Xuan Vo (s781244)

Topics

**Topic 1 – Backend:**

Daniel has finished the unit tests on login

**Topic 2 – To Complete**

Gleb will combine the front end and backend

Xuan will complete the sprint retro

Daniel will finalise back end code

Alana will organise pdfs and check over all the user stories, acceptance criteria, product backlog, do the sprint review etc

Alana will check final document, add formatting and commenting on code where necessary.