Meeting Minutes

Administration

**Meeting Type:** Daily Standup

**Sprint Number**: 1

**Date:** 05/08/2020

**Start** **Time**: 4:00pm

**End** **Time**: 4:15pm

**Participants:**

Alana Tobgui (s3760538)

Dan Bound (s3719027)

Gleb Bogachev (s3694543)

Xuan Vo (s781244)

Topics

**Topic 1 -- User Stories:**

Alana and Alex will continue to write users stories, acceptance criteria and acceptance tests

**Topic 2 -- Back end Production:**

Daniel researching more on backend production, including security measures for logins

Alana is researching the database information

-Current discussion is to include this in the second milestone

**Topic 3 -- Front End:**  
Gleb – currently coding the front end

Alana is currently writing text to replace the “Lorem Ipsum” text of the page descriptions

**Topic 3 -- Timing:**

Currently ahead of schedule for the first sprint

Will merge sprint 1 and 2 rather than having two separate sprints for milestone 1